C A R I B B E A N

M E T E O R O L O G I C A L

O R G A N I Z A T I O N

ANNUAL MEETING OF DIRECTORS OF METEOROLOGICAL SERVICES	Doc. 6

George Town, Grand Cayman, CAYMAN ISLANDS - 20 NOVEMBER 2010

## THE CMO RADAR PROJECT – THE FUTURE

- (Submitted by the Coordinating Director)

## INTRODUCTION

1.	In October 2003, the European Commission approved a 13.2 million Euro Regional Project to construct and install four new digital weather radars in the Caribbean to replace an old and obsolete radar network installed by the CMO in the late sixties and early seventies.  The Project intended to link the new radars with others already in place to form a modern network of nine radars as part of the Caribbean Early Warning System for severe weather conditions.

2.	The Caribbean Forum of ACP States (CARIFORUM) in Guyana had overall responsibility for the Project, using resources of the 9th European Development Fund (EDF), while the Caribbean Meteorological Organization, based in Trinidad and Tobago, is the Executing Agency.

3.	Memoranda of Understanding were signed between CARIFORUM and the Governments of Barbados, Belize, Guyana and Trinidad and Tobago which clearly defined the deliverables by each party to the Radar Project.

## OBLIGATIONS OF THE RADAR HOST COUNTRIES

4.	The Governments of Barbados, Belize, Guyana and Trinidad and Tobago agreed to a set of data sharing principles, which would ensure that there socio-economic benefit not only to the radar host countries but to all the countries bordering the Caribbean Sea and in some cases the Gulf of Mexico.  The data sharing principles which were agreed to are as follows:

- ensure that data from the Radar Station are made readily available to the public via electronic or other appropriate media during normal and inclement weather conditions;

- to make data from the Radar Station available to special users of this type of information within each country.  These users include national disaster preparedness/emergency management agencies and the media, and sectors such as civil aviation, fishing and marine services, tourism, construction, utilities, onshore and offshore industries, forestry, agriculture, water resources management and academia;

- data from the Radar Station would be provided by each National Meteorological Service (NMS) under terms and conditions and using mechanisms as deemed appropriate by the NMS;

- to make selected “real-time” data from the Radar Station(s) available to other regional Meteorological Services, under the general guidelines of the CMO and in keeping with the requirements of the WMO.  This will include provision of data for the regional composite radar image system at the Météo-France facility in Martinique (SRMA) and the provision of data to the National Hurricane Center of the USA;

5.	In regards to data sharing procedures, it was agreed that the Meteorological Services in the four countries will:

- operate an Internet Server or any agreed superseding technologies to provide radar data to the public and other users;

- establish the arrangements to provide “real-time” weather radar data to any special user that may have such requirements for its operations;

- participate in the creation of a regional Radar Composite System and Service, through the Météo-France facility in Martinique (SRMA), as defined in arrangements between the CMO and Météo-France. For this purpose, the general operational obligations are as follows;

- routinely collect and transmit radar data for the Composite System every 15 minutes, from an agreed start time for each radar, in PPI mode at a constant pre-defined elevation, azimuth, rotation rate and range;

- schedule  radar maintenance with prior agreement between the NMS and SRMA;

## CURRENT SITUATION

Website Display

6.	Three of the four Meteorological Services in radar host countries have radar imagery on their websites for the public to access.  The fourth does not have a web site but has at least two pages on the parent ministry’s website, where only the mosaic of Météo-France can be accessed.  Radar loops are available on the three web sites but different solutions were used for the display.  In one case, the loop is an animated graphic interchange format (GIF), another uses a java applet for animation and the last site requires the visitor to install special software to view the radar loop.

FTP Server

7.	In item one of paragraph 5 above, the Memorandum of Understanding between the Governments and CARIFORUM to spoke of an Internet server.  This was modified during implementation of the Project because the Meteorological Services were not hosting their websites and as such would not have an Internet server.  The server was changed from Internet to FTP, but to date only one Meteorological Service has radar imagery on FTP server for the meteorological community.

Radar Mosaic

8.	Radar data from Barbados and Trinidad have been included into the mosaic at different times.  However, presently no radar data from any of the Meteorological Services is transmitted to Météo-France in Martinique.  Hence there is limited value in the present mosaic to the non-radar host countries.

Equipment and Stores

9.	Each radar host Meteorological Service was provided spares and equipment for the radar which was considered important and necessary to have close at hand.  Further, the Caribbean Institute for Meteorology and Hydrology (CIMH) in Barbados operates the Central Stores facility where a larger amount of spares and test equipment are stored.  There have been instances when the radar in each country has been inactive due to failure of a component.  Replacements would either be sent from Barbados or Germany.

10.	It must be noted that the Headquarters Unit and the CIMH are not always aware of whether any radar is inoperable and when spares may be required.  Care must be taken that the radar supplier replaces all consumed spares, since each radar has a three year warranty from the date of site acceptance as shown in the table below.

| Warranty Period |  |  |
| --- | --- | --- |
| Country | Start | End |
| Barbados | 13 Nov 2008 | 13 Nov 2011 |
| Belize | 27 Feb 2009 | 27 Feb 2012 |
| Guyana | 17 Jul 2009 | 17 Jul 2012 |
| Trinidad and Tobago | 6 Nov 2008 | 6 Nov 2011 |

## FUTURE WORK

11.	No  Meteorological Service has fully implemented their obligations with respect to data sharing.  The data which is to be shared falls into three categories, which are:

- Radar data for the Mosaic: - This data is in BUFR format and it is a scan taken every 15 minutes, from an agreed start time for each radar, in PPI mode at zero degrees elevation and at a range of 400Km;

- Radar images for Meteorology: - These various images such as volumetric scans, Doppler images, horizontal wind, rainfall accumulation etc., which are either accessible from either a password protected website with looping capability or as still images from an password protected FTP server.  For greater security, if the website option is used, then the scripting language which should be used is Hypertext Preprocessor i.e. PHP.

- Radar images for the general public: - These are images where the user is given a choice of still or looping images, at a few selected ranges i.e. 50km, 100km, 200km etc. showing basic data such as PPI and/or rainfall.  An example radar images for the general pubic can be found at the National Weather Service radar website at http://radar.weather.gov/.

12.	Recently, the Delegation of the European Commission conducted an evaluation of the Project and the evaluators commended the Hydrometeorological Service of Guyana for their approach in disseminated radar data to the general public.  The Headquarters Unit is also aware of the inability of another Meteorological Service to share radar data, which has led to complaint by their nationals.

13.	To share the data, the Meteorological Service needs to have within their organization, a computer network (preferably client/server) to automatically route the radar data either in BUFR format or portable network graphics (png) to the workstation which transmits via the Global Telecommunication System (GTS), or their FTP server and website.  The automatic routing of the radar data through the network ensures that there is minimum delay between the time taken to create the necessary products at the radar site and transmission of the data/image from the NMS.

14.	Finally, the committees must be activated to manage that radar data which included the mosaic and the technicians to maintain the radars.  However, the committees cannot be established until there is radar data being transmitted from the meteorological services in the radar host countries to Martinique for the radar mosaic.  In addition, a methodology must be established for managing the Central Stores Facility at CIMH in Barbados, where each radar host country can have easy access to the spares, which must include a proper method of accountability to ensure that the stores are replaced.

_______________

July 2010